Add to content calendar and do other action items …

From: Angela King(UST,US) <Angela.King@ust.com>
Date: Friday, March 7, 2025 at 1:50 PM
To: Leif Drake(UST,US) <Leif.Drake@ust.com>, Mariano Coni(UST,AR) <Mariano.Coni@ust.com>, Michael Stephenson(UST,US) <Michael.Stephenson@ust.com>, Nadia Tovar Cordova(UST,MX) <Nadia.TovarCordova@ust.com>
Subject: Re: Video backlog planning

Thanks for meeting, everyone! Here are my rough and likely incoherent notes.

iOS video bug: Mariano is playing with different codings to get it to work, but so far no good. Bitmov issue is only with iOS 18. (How many Paven users have the iOS 18?) Mariano to do more testing. Maybe they can just recode the ones that aren’t working? We will know more next week.

Discuss timelines and process:

- Learning process to get video content into our pipeline, balancing work/capacity

- Have found that getting feedback/notes/builds during the scripting and storyboarding stages is best – hard to get substantive feedback late in the editing process.

- Need to talk about the features in the right way, getting feedback early helps make it just a change to the script and not having to do a video edit, which takes more time.

  - ACTION: Create Jira tasks for video approvers to make sure feedback is gathered early.

- Not always sure they of the steps they need to capture, and not always sure if the screen capture is accurate.

  - ACTION: Have a kickoff meeting to discuss video requirements and when/where to get screen captures.

    - Create a video kickoff template

    - Include: Share via WorkPlace, social media? Where could video live permanently? Maybe try the OneSignal popup for one-time.

  - CAVEAT: Need to make sure when screen captures are taken that the stage version is not going to get more changes in development.

- Leif:

  - What has thrown a wrench into the plans so far?

  - If we launch a feature, we don’t have to do the marketing of the launch right away.

- Regarding experiments: Make sure whatever choices we are making are being made thoughtfully and that we capture any decisions that change these choices.

  - What metrics do we measure for this

Videos on our wish list so far:

- Retirement video

  - March launch

- Profile builder

  - UAT by March 17

  - Can do screen capture when QA’d in UAT

  - Start of next sprint: Scripting and feedback, planning

  - Start of sprint on March 27 is screen capture and editing

  - April launch of video

  - Note from Leif to focus on for profile builder video – this is key to personalization.

- Buying a car goal

  - April scripting, drafting

  - May launch of video

- Emergency fund goal

- Manage debt goal

- Buy a home goal

- Wellness score

- Kids’ education goal

- Budget/Wallet

- Journeys (how to overall, journey preview video?, then one per journey – like relocating)

Types of videos:

- Feature videos

- Topic videos (videos, Q&As)

  - RSU (top 5 myths or little known facts)

- Video summary of article series (financial lifestyles, for example)

ACTION: Angie to move our list to the content planning spreadsheet